## Slide 1: software Architecture and AgilE Development
Agility and Architecture:Can They Coexist?
Pekka Abrahamsson, University of Helsinki
Muhammad Ali Babar, IT University of Copenhagen
Philippe Kruchten, University of British Columbia
ALAN MESSINGER
SOURCE ARTICLE :

## Slide 2: WHAT IS AGILE?
http://www.agilemanifesto.org/

## Slide 3: WHAT IS AGILE?
http://www.agilemanifesto.org/

## Slide 4: Reasons why agile arose
Response to Waterfall and other traditional development methodologies.
Need for projects to respond better to change.
Created by developers in reaction to traditional top-down, management-heavy work environments. BUFD and YAGNI.

## Slide 5: Benefits of agile
Flexibility: Changes to requirements, even late in the project life cycle can be handled with little disruption.
Increased Productivity?: Proponents of Agile claim improvements in project success.
Developer Friendly: Developers tend to prefer working in Agile environments.

## Slide 6: Criticisms of agile
Not Scalable: Difficult to make Agile work across large geographically dispersed teams in complex enterprise level projects.
Not Proven: Agile is a collection of best practices based on opinion. Agile projects tend to collect few hard metrics. (working software is the primary gauge of progress)
Too Developer Friendly: Meets developer needs, not necessarily business goals. Agile is often perceived as lacking rigor or structure.

## Slide 7
“Agile Software Development is often considered a software development process, but is actually a marketing technique developed by 3M to sell more post-it notes.”
Uncyclopedia, The Content-Free Encyclopedia

## Slide 8
“Just as a crop circle is hard to see when you’re standing in the middle of it, we believe that much of frameworks’ accidental complexity comes from their bottom-up creation intended to give programmers, not architects, more powerful, expressive forms.”
Paul Clements & Mary Shaw
“The Golden Age of Software Architecture” Revisited

## Slide 9: A closer look: COMMON Agile characteristics
Iterative and incremental life cycles,
Focus on small releases,
Collocated teams, and
A planning strategy based on a release plan driven by a feature or product backlog and an iteration plan handling a task backlog.
Source: Sanjiv Augustine, Managing Agile Projects

## Slide 10: Example of an agile cycle: Scrum
Source: G3 Global

## Slide 11: Scrum – a different look
Source: msdn

## Slide 12: Ways Agile needs architecture
Communication: SCRUM meetings and Stakeholder feedback. High level communication can be aided by Architecture.
Decomposition/Sprint Planning: How to divide a project up into sprint sized blocks in an inherently architectural problem.
Non Functional Requirements: User stories tend to focus on functionality. You cannot handle security in a 2 week sprint.

## Slide 13: What architecture can learn from agile
Flexibility: It is important for architectures to evolve over the lifecycle of the project. Project control comes from the ability to respond to change
Team structure: The perception of “the ivory tower” is damaging to team morale and productivity. Architects should be part of the development team.

## Slide 14: Reality vs. Perception

## Slide 15: Different approaches and Relative strengths
SOFTWARE ARCHITECTURE | AGILE DEVELOPMENT
ANTICIPATION: Make important decisions early. | ADAPTATION: Leave decisions as late as possible.
QUALITY ATTRIBUTES: Architectural concerns often relate to non-functional requirements. | FUNCTIONALITY: User stories relate primarily to functional requirements.
MACRO PERSPECTIVE: Big picture, high level viewpoint of the project. | MICRO PERSPECTIVE: Focus on small chunks, two week sprints.
BUSINESS CONCERNS: Balance conflicting requirements and concerns upfront. | DEVELOPER FRIENDLY: Improves team morale
COMPLEXITY: The more complex a project the more of a need for architectural planning | SIMPLICITY: Divide and conquer. Known domains. Reusing a basic architecture.